Scrum Meeting 11/20 - scrum master- David

Chris: haven't done anything since last meeting

Plan to finish formatting before sunday

Challenges: time constraints

Shiddi: changed up the booking page to the explore hotels page and cities, get more info about the city/ hotel, collect data on hotel prices in summer, winter, spring and working on putting it in the database.

Challenges: time, sending the data into other pages

Emma: done nothing

Plan until sunday: make filter buttons prettier

Challenges: time

Vanessena: research linking functions sorting, making them dependent on each other

Plan to finish sorting options + pricing

Challenges: getting use to references in javascript

David: changed website format, github merges

Challenges: javascript, time constraints

Scrum Meeting 11/22 skipped due to tranksgiving

Scrum Meeting 11/27

Chris: got results table to print, but not printing in the right place   
Gonna make it look pretty/ make it print in the right place

Vanessa: recopied database, price and rating filter to work at the same time, sorting one at a time  
Plan: fix price sorting and rate sort, stop having enter button reload the page every time, fix code

Challenges: javascript commands, firestore commands

Emma: button ui for filtering  
Plan: fix ui to make it look better  
Challenges: made buttons look better in the wrong place  
  
Shiddi: finished database, changed the booking page to explore page, added weather widget,

David: worked on cookies to pass along user input, editing javascript to make output look better in table format  
Plan: fixing layout bugs

Scrum Meeting 11/29/2018

Chris:

Got results table to print on home page

Plan to clean up website

Challenges: stress

Vanessa:

Results show winter spring summer prices in drop down menu, filter combinations now work, cleaned up code

Plan: link up code clean up, ui

Challenges: working working google firebase queries

Emma: Made side bar and it toggles,

Plan link up versions

Challenges buttons css

Shiddi: finished database, finished explore page

Plan: ui clean up with zoom,

Challenges: time, other projects

David: worked on autofill search results, fixed enter behavior,   
Plan: ui fixes, work on cookie buges,   
Challenges: github merging, cookie bugs

12/2/2018

Chris: worked with Emma on merging code and worked on making table look different

Challenges: none

Vanessa: fixed table problem not clearing so the table clears when you call it now, also fixed enter so that you only have to click it once

Challenges: working with javascript/ jquery

Shiddi: cleaned up the explore page,

Challenges: none

Emma: fixed up sidebar and made main page push oven when navbar opens, worked with chris to put stuff together

Challenges: toggle button placement

David: worked with javascript, cleaned up some pages

Challenges: working with javascript